Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Sprint-1 | User Registration |
| Sprint-1 | User Registration |
| Sprint-1 | Profile & Preferences |
| Sprint-2 | AI Study Assistant |
| Sprint-2 | AI Study Assistant |
| Sprint-2 | Quiz Generator |
| Sprint-3 | Study Planner |
| Sprint-3 | Progress Tracking |
| Sprint-4 | Notifications & Revision |
| Sprint-4 | Dashboard |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 15 | 06 Oct 2026 |
| Sprint-2 | 20 | 6 Days | 07 Oct 2026 | 12 Oct 2026 | 20 | 12 Oct 2026 |
| Sprint-3 | 20 | 6 Days | 13 Oct 2026 | 18 Oct 2026 | 20 | 18 Oct 2026 |
| Sprint-4 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 20 | 24 Oct 2026 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

For AI Study Buddy, assume a 6-day sprint duration and an average planned velocity of 20 story points per sprint. Average velocity per day = 20 / 6 = 3.33 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts